# Mid-Project Check-In Report (Week 14)

Course: CSCI 538 — VR Game Development

## Executive summary

## Playtesting on Meta Quest validated the core puzzle loop (clue discovery → sofa reveal → couch book → globe → clock → key → door), grip-based interaction consistency, and HUD urgency. Several high-severity issues were fixed during iteration (key bypass, decoy false triggers, clue UI layout). Two critical items remain: Play Again on the time-up screen (blocked by Time.timeScale = 0) and door/key wiring in the Inspector. Planned work now focuses on decoy rule consistency, cover-object interactions, scoring/hint tuning, and endgame messaging polish.

## 1. Playtest results (summary)

Method: On-device sessions on Meta Quest; testers given minimal instruction to approximate first-time use. Focus: puzzle flow, interaction feel, UI readability, and decoy behavior.

What worked well

- Consistent input: Grip-based patterns across sofa, globe, books, and gramophone felt learnable after the first clue.

- Clue presentation: Headset-facing clue cards with a short enforced read delay improved comprehension; visual distinction (e.g., warm real clues vs. silver CD-style decoy art) helped signal authenticity without heavy tutorial text.

- Flow: Players who found Clue 1 generally progressed to the sofa slide, couch book, and globe; globe spin was described as satisfying.

- Timer HUD: Floating countdown was noticeable but not overwhelming; red state in the final minute increased tension appropriately.

Issues observed (representative)

- Decoy misfire: Gramophone decoy fired when grabbing Clue 1 due to an oversized overlap zone — addressed by tightening checks (e.g., direct distance ~0.35 m vs. loose trigger volume).

- Puzzle skip: Key visible at start allowed bypass — addressed by hiding the key until PuzzleManager confirms all three clues solved.

- Clue 1 readability: Note on the moving book surface was hard to read — addressed by headset popup consistent with other clues.

## 2. Bug list and prioritization

Top priority issues are tracked below to keep this report concise:

- P0 (Critical) — Play Again non-functional (In progress): Time-up screen restart is unreliable because Time.timeScale = 0 interferes with current button/input path.

- P0 (Critical) — Key ↔ door not wired (Open): DoorProximityHinge must reference the correct key object in Inspector or the win condition cannot complete.

- P1 (High) — Decoy false trigger (Fixed): Gramophone decoy previously fired while grabbing Clue 1 due to overlap zone sizing.

- P1 (High) — Physics/interaction regressions (Fixed): Includes camera fling on clue grab and sofa collision trigger misconfiguration.

## 3. Planned refinements

Immediate (blocking final polish)

- Resolve Play Again: Use input/scene reload path that works at timeScale = 0 (e.g., Time.unscaledDeltaTime, non-physics raycasts, or explicit XR UI event path), or reset time scale before reload.

- Verify door pipeline: Assign key reference on DoorProximityHinge; smoke-test win path end-to-end on device.

- Lock puzzle sequencing rules: Finalize clue order, decoy constraints (at most one active decoy branch, explicit DECOY resolution in the next zone, no chaining), and whether the clock is only a reveal container or also awards a “clue solved” for scoring.

Gameplay and UX

- Clock clue bridge: Add a headset-facing clock clue after globe / prior chain, consistent with other popups, gated by progression (matches blueprint: clock remains interactable; key appears only after real clues).

- Misdirection lighting: Warm point/spot on the wrong couch to pull attention before the real behind-couch clue (blueprint + open bug).

- Dark-room lighting pass: Consider a significantly darker room baseline with intentionally low-lit clue pockets for both real and decoy paths; validate readability/comfort on Quest.

- Spatial sound guidance: Add subtle directional audio hints that increase as players approach both real clues and decoy clues (distinct but consistent sound language).

- Limited spotlight assist: Add a player-held spotlight with limited uses/charges; base room lighting remains adequate, but spotlight raycast can briefly “x-ray” or highlight potential clues behind cover objects.

- Locomotion pass: Reduce drift and teleport edge cases; comfort pass for full room traversal.

- Interaction consistency: Normalize proximity thresholds, popup timing, and “GOT IT” dismiss behavior across all clue scripts.

- More interactables + timed distractors: Add additional interactable props and timed distraction events (e.g., table object fall, temporary disappearance of an easy clue) while preserving fair puzzle solvability.

Systems (per blueprint)

- Score + timer + hints: Keep HUD compact: Time left, Score, Hints remaining; formula: +1 per real clue, +1 per full minute left if door unlocked, −0.25 per hint; success and failure screens both show final score.

- Progress-aware hinting: Upgrade hint menu from static hints to state-aware guidance based on current progression (between-clue directions, decoy recovery prompts, and next best objective).

- Cover objects: Make large floor-mounted “hiding” furniture interactable (move/slide/tilt) where clues can be concealed — track per-object interaction style.

- Multi-room branch extension: Expand from single-room to a branch point after early puzzles where one next room offers a shorter path and another offers a longer, clue-heavy path.

- Dynamic difficulty assist: If the player is stuck for a configured time window, automatically reduce decoy frequency and increase hint specificity to preserve pacing.

- Fail-state UX polish: On timeout, show a clear “why failed” breakdown (time spent, clues solved, hints used, missed objective) plus a one-click restart that fully resets puzzle/runtime state safely.

## Design reference

## Current build narrative (Week 14): Grab book (Clue 1) → slide sofa → hidden book (Clue 2) → spin globe (Clue 3) → wall clock → key revealed → exit door; decoys: wrong-couch book (CD sketch), gramophone handle.